Core features
1. SGO dashboard – CSO creation, CSO editing and deleting, Exec member addition, change all roles
2. Exec dashboard – Post to CSO, Show CSO’s which I am exec for, switch to student dashboard
3. Students dashboard – See CSO’s, see memberships, follow CSO, search for CSO

Pabi (SGO) – changing roles, creating CSO
Busi (SGO) – CSO editing and deleting
Mukondi (Exec) – Show CSO’s
Theto (Exec) – Post to CSO
Students – Follow and search

User feedback – Busi and Pabi
Project Management Methodology – Busi taking minutes. Everyone update progress on tasks and add own tasks
Third party code documentation – everyone
Bug tracker – Theto to fix the linter
Database documentation – To be decided at next meeting
Testing – Mukondi to start and everyone to update as they go
Automated testing – Mukondi prelim and members to test their own features
API – Theto is creating ours

Next meeting – Monday 25 Aug 7pm